## Slide 2
WELCOME
TO
CONCORT HOTEL
pROJECT

## Slide 3: Concort hotel project preparation! *Save all your videos please! * Follow all steps carefully and in order! *This project is an important project that you will use in the market and that you will express to recruiters!!! *When you reach your end of sprint goal, you can transfer the video you recorded to us from slack! Good luck!!!

## Slide 4: Create a project called Concort hotel in Jira Grooming meeting
Add all your teammates to the project.
Organize a grooming meeting and have all your teammates attend
Then create the user story and acceptance criteria.
Write the user story and acceptance criteria you will create in excel first
Then export them to backlog in Jira (not sprint backlog)
Create a total of 10 user stories as a teamRecord all your meetings one by one

## Slide 5: Sprint planning meeting
When you start sprint panning;
SM Jira board should open
Then the PO should bring them all for evaluation, starting with the higher priority user stories.
Then SM should ask all user stories one by one to the Development team one by one.
All user stories should be rated by showing everyone their score at the same time
Then the SM should evaluate by asking the maximum and minimum numbers and find a middle way, but score according to how many points it really costs for automation, using Fibonacci numbers.
Then PO or BA should move them from Backlog (user stories) to Sprint backlog and start sprint in Jira.

## Slide 6: Sprint
Everyone should work on at least 1 user story and share them among all team members
Create test cases and link them to the relevant user story
Create a precondition for the test case if necessary (optional)
Then create test set and connect test cases to your test set
Then you have to create your test steps in your test cases
Then create test plan and connect it to your test set
Then execute all your test cases (execute)
If the expected results do not match the actual results, create a bug ticket and assign it to the relevant Developer
When the user story, test case, test set and test plans are finished, bring them to Done on your board.
Follow all the steps you followed in the last lesson and create a user story, test case, test set, test plan and execute all of them.

## Slide 7: Daily stand up
At this stage, when you start testing your user stories manually or by automate, indicate what you did the previous day and what you were working on that day. If there are any impediments, indicate them as well.
Discuss all matters with teammates. This meeting should not exceed 15 minutes.

## Slide 8: Sprint review meeting (Sprint Demo)
When all the stages are over, present your work as a demo to the business officials (could be mentors or instructors).
Although this step is normally done by only one person, everyone on your team must demo the user story they are working on.

## Slide 9: Sprint Retrospective meeting
When everything is completed, do the following by managing the SM board;
What went well => all team members should comment
What can be fixed? => The whole team should give an opinion
What will we do in the next sprint? => comments
Were there any blockers? (impediments)

## Slide 10: Use these Epics and create your user stories
Login Page must be accessible and secure
The following modules should be found on the home page, respectively: Hotel, room and reservation.
Hotel must be created
Room must be created
Reservation must be created

## Slide 11: Test Data
QA Environment: https://qa-environment.concorthotel.com/
Prod environment: https://www.concorthotel.com/
UserName = manager
Password = Manager1!
You can randomly generate invalid test data yourself.
You can create hotel, room and reservation data in excel.

## Slide 12: Good Luck to You All! Herkese Basarilar!
Do not forget to send your recordings from slack after all your stages are finished.

## Slide 13: As you can see, you have made an excellent progress so far and you have reflected them completely in the real business environment and you can explain all this without any difficulty in the interviews (interviews).